LAKES OIL N.L.

A.C.N. (004 247 214)

Banjo No.1		PEP 155 (east)

DAILY GEOLOGICAL REPORT No. 8	Date: 13 Dec 05

Depth: 81.3m		Progress: 0m		Days from Spud: 07

Rig:			Drilltec		GL(ASL):		80m

Drilling Rep:	Tim O’Brien	RT (AGL):		0.8m

Geologist:		Ingrid Campbell	Last Casing:	9.875” at 068m

Comments:  After attempts to get circulation failed Banjo-1 was abandoned at 0830hr 13 DEC 05.

| Interval (mGL) | Hydrocarbon Show Summary | Gas |
| --- | --- | --- |
|  | No new formation drilled |  |

| Formation Tops: | Prognosed (mRT) | Actual٭ (mRT) | Actual٭ (mSS) | Difference٭ (High/Low) |
| --- | --- | --- | --- | --- |
| Pleistocence Dunes | Absent | 0.8 | +79.2 | - |
| Haunted Hills Gravel | 0.8 | 057.8 | +22.2 | 57 Low |
| Jemmy’s Point Formation | 15 | 066.8 | +13.2 | 41.8 Low |
| Gippsland Limestone | 50 |  |  |  |
| Lakes Entrance Formation | 350 |  |  |  |
| Colquhuon Gravels | 430 |  |  |  |
| Granite Basement | 450 |  |  |  |
| Total Depth | 600 |  |  |  |

٭Provisional, based on mudlog

LAKES OIL N.L.

A.C.N. (004 247 214)

Banjo No.1		PEP 155 (east)

DAILY GEOLOGICAL REPORT No. 8

Lithological and Fluorescence Description

| Interval (m) | Description |
| --- | --- |
|  | No new formation drilled |

LAKES OIL N.L.				CUTTINGS DESCRIPTIONS

WELL NAME: 		Banjo No.1		DATE 13 DEC 05

GEOLOGIST:		Ingrid Campbell		PAGE:	1

| Interval (m) | % | Description |
| --- | --- | --- |
| 081-084 |  |  |