| Stuart Petroleum Limited | BAZZARD-1 |
| --- | --- |
| Report Date: | 25 September 2008 | Bit Diameter: | 41 mm (16”) |
| Report Number: | 4 | Last Casing: | 399 mm (13-3/8”) @ 841 m |
| Spud Date: | 20 September 2008 | LOT: | n/a |
| Days from Spud: | 5 | Mud Weight: | - |
| Current Activity (06:00 hours): | Pick up 5.5” dill pipe. | ECD: | - |
| Water Depth: | 68 m | Mud Type: | - |
| Rotary Table: | 38.5 m above AHD. | Last Survey: | 814.35m / 0.20° incl / 171.73° azimuth |

| Time / Date | m MDRT | m TVDRT | Previous, m | Progress, m | Drill rate m/hr |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Minimum | Maximum | Average |
| 00:00 hrs, 25/09/08 | 850 | 849.7 | 850 | 0 | - | - | - |
| 06:00 hrs, 26/09/08 | 850 | 849.7 | 850 | 0 | - | - | - |

| Depth m MDRT | Description | Gas Data (total gas in %; chrom data C1, C2, C3, iC4, nC4, iC5, nC5 in ppm) |
| --- | --- | --- |
|  | No drilling during report period. | No gas data collected. |

| Depth m MDRT | Fluorescence | Cut | Residue ring / film |
| --- | --- | --- | --- |

| Background Gas / Gas Peaks |
| --- |
| (m MDRT) | Total Gas (%) | Methane (ppm) | Ethane (ppm) | Propane (ppm) | i-Butane (ppm) | n-Butane (ppm) | i-Pentane (ppm) | n-Pentane (ppm) | Type |

KEY: BG Background gas, CG Connection gas,   POG Pumps-off gas, TG Trip gas, STG Short trip gas, FMG Formation gas

| From m MDRT | To m MDRT | Total or Rate (bbl) | Remarks |
| --- | --- | --- | --- |

| Formation (Unit) | Prognosed MDRT SS, m | Actual MDRT TVDSS, m | Actual Thickness | Difference to Prog (TVDSS) | Basis Of Pick |
| --- | --- | --- | --- | --- | --- |
| Gippsland Limestone | 106 | -68 | 106.5 | -68 |  | 0 | Sea-floor |
| Lakes Entrance | 1918.5 | -1880 |  |  |  |  |  |
| Latrobe Group: |  |  |  |  |  |  |  |
| Gurnard Formation | 2097.5 | -2059 |  |  |  |  |  |
| Kingfish Formation | 2132.5 | -2094 |  |  |  |  |  |
| 54-5 Sand | 2513.5 | -2475 |  |  |  |  |  |
| 62 Sand | 2798.5 | -2760 |  |  |  |  |  |
| Volador Fm 66.5 Sand | 2978.5 | -2940 |  |  |  |  |  |
| 67 Sand | 3218.5 | -3180 |  |  |  |  |  |
| 70 Sand | 3438.5 | -3400 |  |  |  |  |  |
| TD | 3501.5 | -3463 |  |  |  |  |  |

BHI have fully calibrated the gas detection equipment. BHI have all materials and equipment prepared for sample collection and processing. BHI sample catchers (x2) due to rig Friday 26th Sept. Schlumberger LWD/MWD tools for next hole section on board as follows: MWD x2, ARC x2, SONIC VISION x1, SADN x2. Surface tool checks under way. Backup SONIC tool to be mobilised to rig on vessel departing Saturday 27th Sept.

Geologists:  Simon Ward / Roman Leslie

# Text boxes

Lithology Summary:

Drilling Summary:

Oil Fluorescence Summary:

Gas Summary:

Fluid Loss:

MWD Summary:

Wellsite Formation Picks:

Comments: