LAKES OIL N.L. A.C.N. (004 247 214) BOUNDARY CREEK No.2 PEP 157

DAILY GEOLOGICAL REPORT No. 37 Date: 15-11-2005

Depth: 2288m Progress: 17m Days from Spud: 37

Rig: HUNT RIG No.2 GL(AHD): 74.0m Drilling Rep: Lou DeVattimo RT: (datum) 77.65m Geologist: David Horner Last Casing: 178mm at 1097m

0600 hrs Update: Drill ahead with 152mm hole at 2295m. Current lithology: Very fine tight sandstone (50%) laminated with silty Claystone (50%), background gas 0.2 units, C1 100%.

Comments: RIH with 152mm mill tooth bit and junk sub, trip gas 0.5 units, drill ahead with 152mm hole to 2285m, POOH due to high torque, RIH with new bit, trip gas 0.2 units, drill ahead with 152mm hole to 2288m.

| Interval (mRT) | Hydrocarbon Show Summary | Gas |
| --- | --- | --- |
| 2271-2288 | Strzelecki Formation - No Show | TG tr-0.5u C1 100% |

| Formation Tops: | Prognosed (mRT) | Actual* (mRT) | Actual* (mSS) | Difference* (High/Low) |
| --- | --- | --- | --- | --- |
| LaTrobe Group Strzelecki Formation T.D. | 4.7 197 2500 | 4.7 227 | +73 -149 | 0 30 Low |

*Provisional, based on mudlog

LAKES OIL N.L. A.C.N. (004 247 214) BOUNDARY CREEK No.2 PEP 157

DAILY GEOLOGICAL REPORT No. 37

| Lithological and Fluorescence Description |
| --- |
| Interval (m) | Description |
| 2271-2288 | STRZELECKI FORMATION Sandstone (90%) with laminated Claystone (10%) and minor detrital Coal (trace). SANDSTONE: light to medium green grey, very fine to medium, dominantly fine, subangular to subrounded, moderately sorted, strong silica and moderate calcareous cements, trace strong dolomite cement in part, abundant white argillaceous matrix, abundant altered feldspar grains, common grey green lithics, rare orange brown and black lithics, trace quartz grains, trace black coal detritus, trace vein calcite in part, very hard, no visual porosity, no oil fluorescence. CLAYSTONE: off white to dark grey to medium brown grey, often very silty - grades to siltstone, very finely arenaceous with altered feldspars grains in part, slightly calcareous where arenaceous, moderately carbonaceous in part, common black coal detritus, common micromica, hard, subfissile. COAL: black to dark brown grey, dominantly very argillaceous - occasionally clean, earthy with irregular to platy fracture where argillaceous, subvitreous with subconchoidal fracture where clean, hard, brittle. CUT: The coal has no fluorescence but gives a weak dull pale yellow crush cut. |