|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 21st 2005

# Boundary Creek-2 Daily Report # 11 – October 21st 2005

24 Hour Progress

At 6am this morning the contractor was drilling preparing to pull out of the hole prior to logging the hole and running the 7” casing. The hole reached the intermediate casing point (1100m) overnight having progressed 108m in the past 24hrs. On reaching TD the hole was circulated, a survey was run showing an inclination of approx 3º and a wiper trip was performed prior to pulling out of the hole. The formation for most of the intermediate section was predominantly sandstone with varying levels of claystone (0-80%) present with some coals associated with slightly increased gas levels (1-2 units). Background gas has ranged from trace-1 unit and no oil fluorescence has been observed in the sands but the lower coal bands give a weak pale yellow white crush cut indicating they are/have been in the oil generation window.

Next 24 Hours

Continue to POOH prior to running the Baker Atlas logging tools and running the 7” casing.

Tim O’Brien

Lakes Oil