|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 25th 2005

# Boundary Creek-2 Daily Report # 15 – October 25th 2005

24 Hour Progress

At 6am this morning the contractor was waiting on a new crew to arrive after the night crew was run off at 2am for arriving at work in a condition unsuitable for safe work practices. The rig has been put on down time until the new crew arrives this morning. Prior to the crew being run off the BOP was installed and pressure tested to 2500psi and the 6-1/8” BHA and 52 lengths of 3-1/2” drill pipe had been run into the hole in preparation to drill out the cement and commence drilling 6-1/8” hole to TD at approximately 2500m.

Next 24 Hours

Continue to wait on the arrival of the crew before running the rest of the 3-1/2” pipe into the hole, drilling out the shoe track and drilling ahead in 6-1/8” hole to TD (2500m).

Tim O’Brien

Lakes Oil