|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 26th 2005

# Boundary Creek-2 Daily Report # 16 – October 26th 2005

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm hole at a depth of 1178m having progressed 78m in the past 24hrs. The rig was shut down for just over 6hrs yesterday before the new crew arrived and recommenced running the pipe into the hole. The shoe track was drilled out and 3m of new hole was drilled before a FIT was performed to 600psi (EMW=13ppg) with no leak off. The formation is predominantly sandstone (70%) with some interbedded claystone (30%) and minor coals which give a weak to moderately bright pale yellow white crush cut. No major gas shows have been encountered with background gas levels of up to 1 unit.

Next 24 Hours

Continue to drill ahead in 156mm hole towards TD at 2500m.

Tim O’Brien

Lakes Oil