|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 27th 2005

# Boundary Creek-2 Daily Report # 17 – October 27th 2005

24 Hour Progress

At 6am this morning the contractor was pulling out of the hole to change the BHA to try and remedy the deviation which is building down the hole. The hole was drilled to a depth of 1244m having progressed 66m in the past 24hrs. A survey was run at 1214m after a possible fault zone was encountered and the increased torque indicated that the bit may be tracking along the fault. The deviation was out to 6º indicating that it had kicked off. Another 20m was drilled and another survey was run to confirm the kick off and the deviation was out to 6.75º. It was decided to pull out of the hole and remove the near bit stabiliser from the BHA to induce a pendulum effect on the drill string which should decrease the amount of deviation down the hole. There was no observed evidence of open fracturing although there is possible hydrothermal alteration of the host rock and no shows have been noted.

Next 24 Hours

Continue to POOH, change the BHA, RIH and drill ahead to TD hopefully dropping the angle in the hole.

Tim O’Brien

Lakes Oil