|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 7th 2005

# Boundary Creek-2 Daily Report # 28 – November 7th 2005

24 Hour Progress

At 6am this morning the contractor was running back in the hole to continue drilling 156mm hole from a depth of 1898m. During the past 24 hours Halliburton set a cement plug from 220m-180m before squeezing cement down the 178mm annulus through the communication at 121m. A pressure test was conducted prior to drilling out the two cement tracks. The contractor then began running in the hole having changed the drilling bit. No new formation has been drilled in the past 24 hours.

Next 24 Hours

Continue running in the hole to 1898m, circulate the hole clean before drilling ahead in 156mm hole to TD.

Ben Edwards

Lakes Oil