|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 14th 2005

# Boundary Creek-2 Daily Report # 35 – November 14th 2005

24 Hour Progress

At 6am this morning the contractor was waiting on fishing tool for lost cone having drilled 65m of 152mm hole to a depth of 2271m during the past 24 hours. The contractor continued drilling 152mm hole to 2271m before pulling out of the hole due to torque. On inspection the bit was missing one cone and the contractor was waiting on fishing tools. Total gas has ranged from trace-2 units, with a maximum of 2 units from coal at 2254m (C1 100%, C2+ 0), no oil fluorescence has been observed during the past 24 hours.

Next 24 Hours

Run in hole with reverse circulation junk basket and retrieve fish before drilling ahead in 152mm hole to TD.

Ben Edwards

Lakes Oil