|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 16th 2005

# Boundary Creek-2 Daily Report # 37 – November 16th 2005

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 152mm hole at a depth of 2295m having drilled 18m during the past 24 hours. The contractor drilled with the mill tooth bit to 2285m before pulling out to change to a button bit and drilled to 2295m. Total gas has ranged from trace-0.5 units, with 0.2 units of trip gas from 2285m (C1 100%, C2+ 0), no oil fluorescence has been observed during the past 24 hours.

Next 24 Hours

Continue drilling ahead in 152mm hole to TD.

Ben Edwards

Lakes Oil