|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 19th 2005

# Boundary Creek-2 Daily Report # 40 – November 19th 2005

24 Hour Progress

At 6am this morning Baker Atlas was rigging up the Expertest VSP survey tool and preparing to run it into the hole. The Baker Atlas GSLAM tool was run from TD to the casing shoe followed by the STAR imaging tool and the CBIL acoustic imaging tool over three intervals comprising a total of 400m logged. The imaging tools were then rigged down and the rigging up of the VSP tool commenced.

Next 24 Hours

Run the Expertest VSP survey tool with a total of approximately 55 shots prior to running the Baker Atlas MREX tool.

Tim O’Brien

Lakes Oil