|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 23rd 2005

# Boundary Creek-2 Daily Report # 44 – November 23rd 2005

24 Hour Progress

At 6am this morning the contractor was laying out the drill pipe after setting and tagging the first plug across the casing shoe. The NMR logging tool was run over the intervals 1120-1320m and 1650-1700 which were missed in the first failed logging run. Baker Atlas was then rigged down and the drill pipe was run into the hole open ended to 1150m and Halliburton was rigged up to pump the cement plug across the interval 1150-1050m. The cement was pumped and 500m of the drill pipe was layed out while waiting for the cement to dry. The top of the cement plug was tagged at 1070m with 10,000lbs.

Next 24 Hours

Continue to lay out the drill pipe and set the surface cement plug over the interval 130-20m before dumping the tanks, removing the BOP and releasing the rig.

Tim O’Brien

Lakes Oil