LAKES OIL N.L.

A.C.N. (004 247 214)

Boundary Creek No.2		PEP 157

DAILY REPORT No.7	Date: 17 OCT 05

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 216mm hole at a depth of 580m having drilled 319m during the past 24 hours. During the past 24 hours the contractor drilled out the shoe track and 3m of new hole before performing a FIT and drilling ahead to 580m. Background gas of has ranged from trace-1 unit, no oil fluorescence has been observed during the past 24 hours.

Next 24 Hours

Continue drilling 216mm hole to the intermediate casing point at approximately 1100m.

Ben Edwards

Lakes Oil