WELL NAME: CRC No.1 PERMIT: PPL 13 DAILY GEOLOGICAL REPORT No. 7 DATE: 21/02/2007

Depth: 915m Progress: 170m Days from Spud: 7

Rig: Century Rig No.11 GL(AHD): 44.8m Drilling Rep: Kevin Murphy/Brian Assels RT: (datum) 50.0m Geologist: David Horner Last Casing: 194mm at 512m

0600 hrs Update: Cut Core No.1, 915.0-918.5m (3.5m), barrel jammed, POOH with Core No.1. Cuttings samples from core indicate Pember Mudstone (Claystone 100%).

Comments: Drill ahead with 171mm hole to 915m, circulate hole clean, POOH, make up core barrel, RIH for Core No.1.

| Interval (mRT) | Hydrocarbon Show Summary | Gas |
| --- | --- | --- |
| 745-878 | Dilwyn Formation - No Show | TG 0.001-0.005% C1 100% C2+ 0 |
| 878-915 | Pember Mudstone - No Show | TG 0.001-0.002% C1 100% C2+ 0 |

| Formation Tops: | Prognosed (mRT) | Actual* (mRT) | Actual* (mSS) | Difference* (High/Low) |
| --- | --- | --- | --- | --- |
| Port Campbell Limestone Gellibrand Marl Clifton Formation Narrawaturk Marl Mepunga Formation Dilwyn Formation Pember Mudstone Pebble Point Formation | 5.2 125 462 476 550 635 879 936 | 5.2 122 457 474 551 633 878 | 44.8 -72 -407 -424 -501 -583 -828 | 0 3 High 5 High 2 High 1 Low 2 High 1 High |
| Massacre Shale | 995 |  |  |  |
| Timboon Sandstone | 1016 |  |  |  |
| Paaratte Formation | 1129 |  |  |  |
| Skull Creek Formation | 1521 |  |  |  |
| Nullawarre Formation | 1712 |  |  |  |
| Belfast Mudstone | 1715 |  |  |  |
| Flaxmans Formation | 2026 |  |  |  |
| Waarre Formation Unit "C" | 2045 |  |  |  |
| Waarre Formation Unit "B" | 2075 |  |  |  |
| Waarre Formation Unit "A" | 2091 |  |  |  |
| Eumeralla Formation | 2131 |  |  |  |
| Total Depth | 2250 |  |  |  |

*Provisional, based on mudlog

| Lithological and Fluorescence Description |
| --- |
| Interval (m) | Description |
| 745-878 | DILWYN FORMATION Sandstone (65%) interbedded with and grading to Claystone (35%). SANDSTONE: very light brown grey, very fine to grit, dominantly coarse, subangular to subrounded, very poorly sorted, weak silica cement, common dark brown grey argillaceous matrix, common white argillaceous matrix in part, clear to opaque quartz grains occasionally with yellow staining, trace cryptocrystalline dolomite, trace coarse muscovite flakes, trace red rhyolite lithics, trace black coal detritus, trace marcasite, friable, good inferred porosity, no oil fluorescence. CLAYSTONE: medium to dark brown to dark brown grey, occasionally white, moderately silty, common dispersed very fine to fine quartz sand grains in part, trace coarse muscovite flakes, trace cryptocrystalline dolomite, trace marcasite, moderately dispersive, soft, non fissile. |
| 878-915 | PEMBER MUDSTONE Claystone (80%) grading to Sandstone (20%). CLAYSTONE: medium brown to medium to dark brown grey, moderately to occasionally very silty, abundant dispersed very fine to medium quartz sand grains in part, trace glauconite, common marcasite, moderately dispersive, soft, non fissile. SANDSTONE: very light brown grey, very fine to coarse, dominantly fine, subangular to subrounded, poorly sorted, weak silica cement, abundant dark brown grey argillaceous matrix, clear to opaque quartz grains, trace coarse mica flakes, trace black coal detritus, common marcasite, friable, poor inferred porosity, no oil fluorescence. Grading with depth to Claystone (100%) with Sandstone (Trace): CLAYSTONE: medium brown to dark brown grey, often dark green, moderately to occasionally very silty, abundant dispersed very fine to medium quartz sand grains in part, common to abundant glauconite, common marcasite, moderately dispersive, soft, non fissile. SANDSTONE: very light brown grey, very fine to occasionally medium, dominantly fine, subangular to subrounded, poorly sorted, weak silica cement, abundant dark brown grey argillaceous matrix, clear to opaque quartz grains, trace coarse mica flakes, trace black coal detritus, common glauconite, common marcasite, friable, poor inferred porosity, no oil fluorescence. |