Report for : Mark Calicut / Andy Choy / Dan Daniels

Compiled by : Colin Chadwick

| WELL | CBA F8A |
| --- | --- |
| DATE | 08-06-2009 |
| REPORT # | 07 |
| MIDNIGHT ACTIVITY | Make up shoe track |  | ROP DATA (LAST 24 hours) | m/hr | DEPTH (m) |
| MIDNIGHT DEPTH | 3137.0 mMDRT |  | MINIMUM | - | - |
| TVD | 2471.0 mTVDRT |  | MAXIMUM | - | - |
| PROGRESS LAST 24 hrs | 0 m |  | AVERAGE | - | - |

| PRELIMINARY FIELD PICKS | ACTUAL TOP (mMDRT) | ACTUAL TOP (mTVDRT) | ACTUAL TOP (mTVDSS) RT to MSL (41.0m) | HIGH/ LOW (mTVD) | PROGNOSED TOP (mMDRT) | PROGNOSED TOP (mTVDRT) |
| --- | --- | --- | --- | --- | --- | --- |
| Top Lakes Entrance | 2715.0 | 2146.0 | -2105.0 | -32.0 H | 2753.0 | 2178.0 |
| Top of Latrobe Group | 3054.5 | 2406.0 | -2365.0 | 2.0 L | 3048.8 | 2404.0 |
| Top Coarse Clastics | 3057.0 | 2407.9 | -2366.9 | 1.9 L | 3051.4 | 2406.0 |
| Top M101D Reservoir | 3059.1 | 2409.5 | -2368.5 | 2.5 L | 3052.7 | 2407.0 |
| Top M101E Reservoir | 3062.5 | 2412.1 | -2371.1 | 0.1 L | 3060.0 | 2412.0 |
| Top M111 Reservoir | 3068.9 | 2417.0 | -2376.0 | 0.0 | 3065.3 | 2417.0 |
| HOOWC | 3096.3 | 2438.0 | -2397.0 | 0.0 | 3093.3 | 2438.0 |
| Total Depth | 3137.0 | 2469.0 | -2427.95 | -0.1 H | 3133.1 | 2468.6 |

| Current Formation | - |
| --- | --- |

| GAS DATA | DEPTH (m) | TOTAL GAS (U) | C1 % | C2 % | C3 % | C4 % | C5 % | H2S ppm |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MAX (Reserval) | - | - | - | - | - | - | - | - |
| MAX (GFF) | - | - | - | - | - | - | - | - |
| BG (Reserval) | - | - | - | - | - | - | - | - |
| BG (GFF) | - | - | - | - | - | - | - | - |
| TRIP GAS (Reserval) | - | - | - | - | - | - | - | - |
| TRIP GAS (GFF) | - | - | - | - | - | - | - | - |
| CONNECTION GAS | - | - | - | - | - | - | - | - |

| BIT DATA | PRESENT BIT | PREVIOUS BIT |
| --- | --- | --- |
| BIT No. |  | 1 |
| SIZE (in) |  | 9⅞ |
| MANUFACTURER/TYPE |  | Reed Hycalog RSX616M-A11 |
| JETS (/32 inch) |  | 6 x 18 |
| DEPTH IN (m) |  | 696.0 |
| DEPTH OUT (m) |  | 3137.0 |
| METRES ON RUN (m) |  | 2441 |
| HRS ON BTM 24hrs/total |  | - / 49.6 |
| BIT CONDITION |  | - |
| RPM RANGE 24hrs |  | - |
| Pump Hrs 24 hrs / total |  | 8.9 / 97.9 |
| Krevs 24 hrs / total |  | - / 331 |

| 24 HOUR SUMMARY | Backream out of hole with 750 gpm from 2044.0 mMDRT to 740.0 mMDRT. Pump up into casing with no rotation from 740.0 mMDRT to 696.0 mMDRT. Continue to back-ream in casing from 696.0 mMDRT to 550.0 mMDRT. Work string while circulating 3 x bottom’s up until shakers clean. Flow check. Pump 15 bbl slug and pull out of hole on elevators. Lay down BHA. Clean and clear rig floor. Remove wear bushing, test BOP’s, make up jetting tool and jet wellhead and rams. Rig up to run 7” casing. Make up shoe track. |
| --- | --- |
| 09-06-2009 5AM UPDATE | Run in hole 7” casing to 686.0mMDRT. Circulate hole volume at shoe. 5AM DEPTH: 3137.0 mMDRT (2468.95 mTVDRT) |