DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS MARCH 1, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 286 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 208 | 208 |
| CAMERON | 1761 | 1761 |
| HALLIBURTON | 3565 | 3565 |
| SCHLUMBERGER | 2470 | 2470 |
| ISS | 278 | 2357 |

Well: FTA _A12a

Rig/Contractor: 	Rig 175	Report Date: March 1, 2007

Supervisor:	Davis, Brian

Moss, Ross

| AFE Number: AFE Number: | L0501H000 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 48.71 | AFE Cost/Days: | $10,210,000 |
| Daily Cost: | $183,108 |  |  |
| Total Cost: | $8,416,687 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | FTA_A12a |
| --- | --- |
| Management Summary: | Complete Dressing BOP rams. Offload 4" drill pipe. Continue to dress pit room for taking mud from vessel. Unload and backload containers. Clear pipe deck for laying out 4" drill pipe. Repaired Drilling Office F&G panel fault. Continued to work on DNV commissioning checklist. Rig up 92% complete. |
| Current: | General rig up operations |
| Planned: | Continue w/rig up operations |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS MARCH 1, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 286 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 208 | 208 |
| CAMERON | 1761 | 1761 |
| HALLIBURTON | 3565 | 3565 |
| SCHLUMBERGER | 2470 | 2470 |
| ISS | 278 | 2357 |

Well: HLA_A16

Rig/Contractor: 	Rig 453	Report Date: March 1, 2007

Supervisor:	Smith, Gary G

Stead, Cory

| AFE Number: AFE Number: | L0501H210 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 1.13 | AFE Cost/Days: | $6,614,569 |
| Daily Cost: | $186,589 |  |  |
| Total Cost: | $211,941 | Planned MD/TVD: | 2,535.30 / 3,012.05 |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A16 |
| --- | --- |
| Management Summary: | Well with Construction for A16 surface casing repair. Rig crews continue general rig maintenance & housekeeping. C/out rams for A16 drilling. Commence mud pump fluid end overhaul. |
| Current: | Well w/ Construction for surface casing repair |
| Planned: | Construction continue w/ surface casing repair |