DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 02, 2006

| RIG 453 | 167 | 363 |
| --- | --- | --- |
| CAMERON | 1642 | 1642 |
| HALLIBURTON | 3429 | 3429 |
| SCHLUMBERGER | 2371 | 2371 |
| ISDL | 167 | 647 |
| ISS | 156 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 02, 2006

Supervisor:	George, Steel

Glenn Campbell

J.R. Bareswill

| AFE Number: | L0501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $169,644 |  |  |
| Total Cost: | $169,644 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Carry out hazard hunt. Remove rig pumps from beneath pipe deck & preparing same for backloading. Prepare mast for scoping down. Slip extra drill line onto draw works. Remove block hangoff line & standpipe from derrick. |
| Current: | Preparing backloading for boat. |
| Planned: | Continue with r/down operations & backloading boat. |