DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 05, 2006

| RIG 453 | 200 | 363 |
| --- | --- | --- |
| CAMERON | 1675 | 1675 |
| HALLIBURTON | 3462 | 3462 |
| SCHLUMBERGER | 2404 | 2404 |
| ISDL | 200 | 647 |
| ISS | 188 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 05, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 34.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $5,766,020 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue to dress mast - install kelly hose, TDS loom, standpipe guards & hang-off lines. Hangoff blocks & backspool drill line. Continue to dress rig floor - install makeup & breakout lines & sensors, RT drip pans & lay astroturf. Assist Electrician & Mechanic install cables & rig services. Service boat. Spot Howco cement unit & roof in position. Arrange decks & prepare backloading. General rig up operations ongoing. Commence installation of bulk load hoses. |
| Current: | Dress rig floor. Install bulk load hoses. |
| Planned: | Hook up TDS. Dress rig floor. Commence precommissioning checks. |