DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 10, 2006

| RIG 453 | 175 | 363 |
| --- | --- | --- |
| CAMERON | 1650 | 1650 |
| HALLIBURTON | 3437 | 3437 |
| SCHLUMBERGER | 2379 | 2379 |
| ISDL | 175 | 647 |
| ISS | 164 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 10, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $1,480,775 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct start of shift hazard hunts. Strip out scaffolding from generator package & SCR landing. Prepare & remove SCR, VFD, F&G houses. Prepare & remove SCR landing frame, standby generator & generator landing frame. Remove airlift compressor & pump. Load out generators 1,2,3 & rig workshop for shipment to HLA. Continue to rig down mud system spoolwork. Continue to pull back electrical cables. |
| Current: | Rigging down and preparing loads for HLA. |
| Planned: | Continue rig down and move to HLA |