DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 15, 2006

| RIG 453 | 180 | 363 |
| --- | --- | --- |
| CAMERON | 1655 | 1655 |
| HALLIBURTON | 3442 | 3442 |
| SCHLUMBERGER | 2384 | 2384 |
| ISDL | 180 | 647 |
| ISS | 169 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 15, 2006

Supervisor:	Bennett, James

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 14.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $2,296,105 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | HLA:- Rig up and assist Mechanic/Electrician. Serviced work boat. Rigged to and positioned base tanks from the West to the East side of the platform. Lay out cable trays on main deck. Rig up cuttings dump chute. Continue with spooling rig up. Wait on Weather. |
| Current: | Wait On Weather. Lay out cable trays. |
| Planned: | Move & Rig up on HLA |