DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 18, 2006

| RIG 453 | 183 | 363 |
| --- | --- | --- |
| CAMERON | 1658 | 1658 |
| HALLIBURTON | 3445 | 3445 |
| SCHLUMBERGER | 2387 | 2387 |
| ISDL | 183 | 647 |
| ISS | 171 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 18, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 17.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $2,789,442 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct PTSM & hazard hunts. Continue with rig down operations & backloading boat @ WKF. Continue with rig up operations & servicing boat @ HLA. |
| Current: | Rigging up operations on HLA. |
| Planned: | Continue with rig up operations on HLA & backloading boat on WKF. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 19, 2006

| RIG 453 | 184 | 363 |
| --- | --- | --- |
| CAMERON | 1659 | 1659 |
| HALLIBURTON | 3446 | 3446 |
| SCHLUMBERGER | 2388 | 2388 |
| ISDL | 184 | 647 |
| ISS | 172 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 19, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 18.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $2,956,647 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct PTSM & hazard hunts. Continue with rig down operations & backloading boat @ WKF. Continue with rig up operations & servicing boat @ HLA. |
| Current: | Rig up operations on HLA. |
| Planned: | Contiinue with rig up on HLA & backloading boat @ WKF. |