DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 20, 2006

| RIG 453 | 185 | 363 |
| --- | --- | --- |
| CAMERON | 1660 | 1660 |
| HALLIBURTON | 3447 | 3447 |
| SCHLUMBERGER | 2389 | 2389 |
| ISDL | 185 | 647 |
| ISS | 173 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 20, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 19.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $3,123,852 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM’s & hazard hunts. Backload boat & prep decks on WKF. On HLA:-assist electrician & mechanic with rig up operations. Continue with mud room spool work, installing walkways & stairs. Install new davit life rafts on HLA. Service Lady Kari Ann. Dress BOP’s with choke & kill outlets. Backload boat to BBMT. |
| Current: | Rig up operations on HLA |
| Planned: | Continue with rig up operations on HLA. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 21, 2006

| RIG 453 | 186 | 363 |
| --- | --- | --- |
| CAMERON | 1661 | 1661 |
| HALLIBURTON | 3448 | 3448 |
| SCHLUMBERGER | 2390 | 2390 |
| ISDL | 186 | 647 |
| ISS | 174 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 21, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 20.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $3,291,057 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue with spool work & hoses, cont dress BOP outlets, erect landings, stairways & handrails. Cont with scaffold work. Unload baskets & containers & prep for next boat. |
| Current: | Rig up operations on HLA. |
| Planned: | Continue with rig up operations on HLA |