DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 23, 2006

| RIG 453 | 188 | 363 |
| --- | --- | --- |
| CAMERON | 1663 | 1663 |
| HALLIBURTON | 3450 | 3450 |
| SCHLUMBERGER | 2392 | 2392 |
| ISDL | 188 | 647 |
| ISS | 176 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 23, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 22.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $3,625,467 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing hoses, accessways, landings & handrails. Continue R/up rig floor. Install BOP lift frame & trolley stopper. Install overboard drain line and rig floor drain lines. Work boat & backload as required. Install Flowline Trough. |
| Current: | Rig up operations on HLA. |
| Planned: | Continue with rig up operations on HLA. |