DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 24, 2006

| RIG 453 | 189 | 363 |
| --- | --- | --- |
| CAMERON | 1664 | 1664 |
| HALLIBURTON | 3451 | 3451 |
| SCHLUMBERGER | 2393 | 2393 |
| ISDL | 189 | 647 |
| ISS | 177 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 24, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 23.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $5,130,312 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing spoolwork, hoses, accessways, landings & handrails. Continue R/up rig floor & commenced installing rig floor wing baskets. Install possum belly & shaker dump chute. Install A-leg feet & rig floor timbers. Assist electrician & mechanic. Arrange decks. Work boat & backload as required. PSN installing rig accesses per workscope. Boom Logistics service crane. WKF cleared of all remaining drilling equipment. Lady Kari-Ann standing off CBA until seas abate prior to next equipment backload to HLA. |
| Current: | Install mud system spoolwork & gas buster seal leg |
| Planned: | Install drawworks, RT & remaining wing baskets when boat can work at CBA. |