DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 30, 2006

| RIG 453 | 195 | 363 |
| --- | --- | --- |
| CAMERON | 1670 | 1670 |
| HALLIBURTON | 3457 | 3457 |
| SCHLUMBERGER | 2399 | 2399 |
| ISDL | 195 | 647 |
| ISS | 183 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 30, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 29.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $4,950,690 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM, hazard hunts & safety stand down. WOW - crane shutdown. Continue installing mud pumps & mud system spoolwork & hoses. Assist electrician & Mechanic with air lines, lighting & cables. Arrange decks, unload equipment & prepare backloading. Work boat - offload, unload & backload as required. Layout bulk pod support beams. Spotted bulk pods in position. Offloaded & spotted airlift compressor in position. Offload Howco air compressors & store ready for rigging into position. Attempt to offload Howco cement unit - no-go due to prevailing sea state. Installed choke manifold to poorboy connection. |
| Current: | Service vessel - attempt to offload cement unit. |
| Planned: | Continue general rig up. Scope mast weather permitting. |