DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 13, 2006

| RIG 453 | 208 | 363 |
| --- | --- | --- |
| CAMERON | 1679 | 1679 |
| HALLIBURTON | 3466 | 3466 |
| SCHLUMBERGER | 2408 | 2408 |
| ISDL | 208 | 647 |
| ISS | 196 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 13, 2006

Supervisor:	Bennett, James M

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 42.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,907,482 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Offload 16" casing, 5" HWDP and 5" DP. Assist Electrician. Continue to work through DNV commissioning list. Re-instate services & access ways to the rig. Howco test all serface lines 300/3000 psi for 10 mins. Continue with housekeeping. Store excess equipment. Make up handling gear for magnet run.Finish installation of drill water line. Assist Mearsk as required. Cleard all backload off host platform "Cobia". |
| Current: | Complete rig up. Start conductor reclaimation |
| Planned: | Run Magnet assy on A23. |