DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 07, 2006

| RIG 453 | 202 | 363 |
| --- | --- | --- |
| CAMERON | 1675 | 1675 |
| HALLIBURTON | 3462 | 3462 |
| SCHLUMBERGER | 2404 | 2404 |
| ISDL | 202 | 647 |
| ISS | 190 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 07, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 36.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,092,152 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue to dress rig floor. Continue precommissioning checks. Continue general rig up operations. Assist Electrician & Mechanic install cables & rig services. Terminate TDS loom. Service boat. Arrange decks & prepare backloading. Commissioning airlift system. Leak testing LP mud system. Set up cellar deck storage area. Howco rig up cement unit & bulk plant. Geoservices rig up logging unit & run field devices. CBA crew standby to service boat. |
| Current: | Leak testing, precommissioning & general rig up. |
| Planned: | Complete leak testing LP mud system. Complete commissioning airlift system. Continue precommissioning checks & general rig up. Commence DNV Rig Inspection. |