DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 08, 2006

| RIG 453 | 203 | 363 |
| --- | --- | --- |
| CAMERON | 1675 | 1675 |
| HALLIBURTON | 3462 | 3462 |
| SCHLUMBERGER | 2404 | 2404 |
| ISDL | 203 | 647 |
| ISS | 191 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 08, 2006

Supervisor:	Bennett, James M

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 37.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,255,218 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue to dress rig floor. Continue precommissioning checks. Continue general rig up operations. Install bulk cement and barite vent line. Service boat. Arrange decks & prepare backloading. Test airlift system. Continue leak testing LP mud system. Set up cellar deck storage area. Complete derrick inspection. Erect scaffold where needed and continue with housekeeping. CBA crew standby to service boat. |
| Current: | Leak testing, scaffolding, prepare decks for boat. |
| Planned: | Complete precommissioning checks and general rig up operations. Service boat |