DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 23, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 249 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 173 | 173 |
| CAMERON | 1724 | 1724 |
| HALLIBURTON | 3528 | 3528 |
| SCHLUMBERGER | 2433 | 2433 |
| ISS | 241 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: January 23, 2007

Supervisor:	Stead, Cory

Steel, George A

| AFE Number: AFE Number: | LO501G208 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.5 | AFE Cost/Days: | $6,507,763 |
| Daily Cost: | $200,175 |  |  |
| Total Cost: | $302,719 | Planned MD/TVD: | 2,985.00 / |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Continue to wait on weather. Prepare BOP for rotation fo A-24 slot. Continue rig maintenance. C/out rams on BOP. Prepare for removal of failed mud pump. Service MV Far Scandia - unload diverter equipment. |
| Current: | Servicing Far Scandia. |
| Planned: | R/U & install diverter. |