DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 24, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 250 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 174 | 174 |
| CAMERON | 1725 | 1725 |
| HALLIBURTON | 3529 | 3529 |
| SCHLUMBERGER | 2434 | 2434 |
| ISS | 242 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: January 24, 2007

Supervisor:	Stead, Cory

Steel, George A

| AFE Number: AFE Number: | LO501G208 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.5 | AFE Cost/Days: | $6,507,763 |
| Daily Cost: | $195,848 |  |  |
| Total Cost: | $497,188 | Planned MD/TVD: | 2,985.00 / |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Continue to service MV Far Scandia. N/U diverter lines, housing, ball valves & spool/quick connect. Dress mud pump w/ 7" liners & skid rig for BOP rotation off critical path. |
| Current: | Cont. R/U diverter. |
| Planned: | Complete R/U diverter. Skid rig to well centre. R/U slickline for A4. |