DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 28, 2006

| RIG 453 | 193 | 363 |
| --- | --- | --- |
| CAMERON | 1668 | 1668 |
| HALLIBURTON | 3455 | 3455 |
| SCHLUMBERGER | 2397 | 2397 |
| ISDL | 193 | 647 |
| ISS | 181 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 28, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 27.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $4,624,558 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing mud pumps & mud system spoolwork & hoses. Continue to r/up rig floor - install air & hydraulic services. Assist electrician with cables & F&G testing. Arrange decks, unload equipment & prepare backloading. Work boats & backload as required. Install accessways to Howco & pump room. Install Koomey lines. Install airlift header box. Prepare to reeve drilling line. WKF crew working final washdown of platform. CBA crew serviced Lady Kari-Ann & continued cleaning & servicing equipment. |
| Current: | Continue general rig up operations. Service boat. |
| Planned: | Continue general rig up operations. Power up generator & rig floor. |