DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 26, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 221 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 221 | 647 |
| ISS | 209 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 26, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 7.33 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $200,535 |  |  |
| Total Cost: | $1,501,932 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | Pulled and L/d 4 1/2" tbg from 2210m. RIH with 4" Dp to 381m. WOW due to high winds, 40k+, unable to use crane, Waiting to unload 2 3/8" tbg from M/V Kari Ann. |
| Current: | WOW |
| Planned: | RIH with cmt string to P&A |