DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 28, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 223 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 223 | 647 |
| ISS | 211 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 28, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.33 | AFE Cost/Days: | $3,247,862 |
| Daily Cost: | $206,751 |  |  |
| Total Cost: | $1,909,218 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | RIH with cement with 2 3/8" x 4" dp to 3332m, set 12 bbl cement plug across perf zone, Pooh to 3100m, CBU 2x, Pooh to 3012m, Reversed out, WOC-changed saver sub, performed rig service, RIH-Tagged TOC at 3167m, test cement plug to 1070 psi, pressure after 15 min. was 1055 psi, Circ. to Inhibited Sea Water. |
| Current: | Pooh with 4" dp |
| Planned: | L/D 2 3/8" tbg, RIH with 4" dp to 770m to set cement plug in 7 5/8" csg. |