DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 17, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 242 | 363 |
| --- | --- | --- |
| CAMERON | 1698 | 1698 |
| HALLIBURTON | 3485 | 3485 |
| SCHLUMBERGER | 2427 | 2427 |
| ISDL | 242 | 647 |
| ISS | 230 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 17, 2007

Supervisor:	Stead, Cory

Steel, George A

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 17 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $530,171 |  |  |
| Total Cost: | $4,227,063 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 3,347.00/2,450.59 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | WOC. N/dn BOP/riser & lift from A-section. Set casing slips. Remove BOP from well centre. Reconfigure rams for completion. Cut & dress casing. N/U tubing spool & test seals. N/U BOP's to test stump & test w/ 4" test assembly. Commence N/U BOP, HP riser, bell nipple & flowline. |
| Current: | N/U BOP, HP riser, bell nipple & flowline |
| Planned: | Test BOP's w/ 2-7/8 test assembly. test casing to 3000 psi. R/U wireline & run gauge ring. R/U wireline guns, RIH & perforate. POOH & R/dn wireline. R/U & run casing scraper. |