PETRO TECH PTY. LTD. A.C.N. (009 116 429) HAZELWOOD No.1 PEP 166

DAILY GEOLOGICAL REPORT No. 36 Date: 28-04-2007

Depth: 2081m Progress: 0m Days from Spud: 36

Rig: CENTURY RIG No.11 GL(AHD): 100.0m Drilling Rep: Lou DeVattimo RT: (datum) 105.2m Geologist: David Horner Last Casing: 9⅝" at 1298m

0600 hrs Update:

Comments: POOH, rig up Weatherford Electric Logging, Run#1 DLL-MSFL-SP-GR-Cal-MAI, Run#2 VSP.

| Interval (mRT) | Hydrocarbon Show Summary | Gas |
| --- | --- | --- |
|  | No new formation drilled. |  |

| Formation Tops: | Prognosed (mRT) | Actual* (mRT) | Actual* (mSS) | Difference* (High/Low) |
| --- | --- | --- | --- | --- |
| Haunted Hill Formation | 5.2 | 5.2 | +100 | 0 |
| LaTrobe Group | 10 | - | - | - |
| Strzelecki Formation | 530 | 545 | -435 | 15 Low |
| Rintouls Creek Sand (Tyers Conglomerate) | 2430 | n/p | n/p | - |
| Crayfish Equivalent | n/p | 1830 | -1620 | - |
| Basement | 2730 | - | - | - |
| Total Depth | 2750 | 2081 | -1806 | 669 Low |

*Provisional, based on mudlog

**Subsea depths are corrected for hole deviation

| Lithological and Fluorescence Description |
| --- |
| Interval (m) | Description |
|  | No new formation drilled. |