|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 6th 2006

# Loy Yang-2 Daily Report # 1 – March 6th 2006

24 Hour Progress

At 6am this morning the contractor was nippling up the BOP and choke manifold and connecting the flow and kill lines before running in to drill out the 7” (178mm) casing shoe at 220mKB. The rig came onto day rate at 6pm yesterday after the rig up was completed and the rat and mouse holes were drilled.

Next 24 Hours

Continue nippling up the BOP before pressure testing the same prior to running into the hole and drilling out the 7” (178mm) casing shoe. An FIT will be conducted once 3m of new hole has been drilled before drilling ahead in 6-1/8” (156mm) hole to the first coring point at approximately 415m.

Tim O’Brien

Lakes Oil