|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 16th 2006

# Loy Yang-2 Daily Report # 11 – March 16th 2006

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm (6-1/8”) hole at a depth of 1383m having progressed 198m in the past 24hrs. Oil fluorescence, dull to moderately bright patchy very pale yellow-white giving a weak white crush cut, has been noted in most fractures especially below 1328m where the fracture density increases. Background gas of up to 5.5 units has been recorded associated with the fractures and peaks of up to 84 units have been recorded from more coaly intervals. The fractures appear to be too limited in interconnected volume for conventional production but may be suitable for fracture stimulation

Next 24 Hours

Continue to drill ahead in 156mm (6-1/8”) hole towards TD at approximately 1450m before possibly running a DST before the electric logs are run.

Tim O’Brien

Lakes Oil