|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 17th 2006

# Loy Yang-2 Daily Report # 12 – March 17th 2006

24 Hour Progress

At 6am this morning Precision were running logging run#2 (Neutron/Density) having run the Resistivity/Sonic/GR/SP/Cal tools in run#1. The hole was drilled to TD at 1443m, having progressed 60m, before a wiper trip was performed prior to pulling out of the hole and rigging up the logging tools. Logging run#1 was run from TD to the 178mm (7”) casing shoe at 220m with the GR run to surface. Run#2 and Run#3 (Acoustic Scanner) will be run from TD to the shoe. Oil Fluorescence was recorded down to 1431m before the well dropped into claystone.

Next 24 Hours

Continue to run the electric logs before running DST#3 over the interval 1415m-TD.

Tim O’Brien

Lakes Oil