|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 7th 2006

# Loy Yang-2 Daily Report # 2 – March 7th 2006

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 6-1/8” (156mm) hole at a depth of 307m having progressed 87m in the past 24hrs. The BOP was nippled up and pressure tested along with the choke manifold and the flow and kill lines before they began picking up the BHA and commenced drilling out the shoe. An F.I.T. was conducted, once 3m of new hole was drilled, to 200psi with 8.4ppg mud with no leak off resulting in an equivalent mud weight of approximately 14.0ppg.

Next 24 Hours

Continue drilling ahead in 6-1/8” (156mm) hole to the first coring point at approximately 415m.

Tim O’Brien

Lakes Oil