|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 11th 2006

# Loy Yang-2 Daily Report # 6 – March 11th 2006

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm (6-1/8”) hole at a depth of 795m having progressed 298m in the past 24hrs. A survey and a wiper trip were performed at 650m indicating the hole was in good condition with a deviation of about 2º. Several minor oil shows were recorded from calcite lined fractures between 667-669m, 699-705m and 735-741m with patchy moderately bright pale yellow fluorescence giving a moderately bright milky white crush cut with a thin ring residue. There is little increase in background gas levels associated with the fractures. Maximum gas readings of up to 12units were recorded from coaly material at 780m.

Next 24 Hours

Continue to drill ahead in 156mm (6-1/8”) hole towards TD at 1200m. A survey and wiper trip will be performed at 850m.

Tim O’Brien

Lakes Oil