|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 12th 2006

# Loy Yang-2 Daily Report # 7 – March 12th 2006

24 Hour Progress

At 6am this morning DST Australia was preparing to run DST No. 2 over the interval 872.45-882m. During the past 24 hours the contractor drilled 87m of 156mm (6-1/8”) hole to a depth of 882m before pulling out of the hole to perform DST No. 2. Surveys at 700m, 750m and 842m indicated the hole had deviated to above 8º. Maximum gas readings of up to 25 units were recorded from coaly material within the interval of 795-874m. An oil show was encountered within the interval 874-877m and was represented by 5% patchy light brown oil staining within sandstone, with 70% dull to occasionally moderately bright patchy medium yellow fluorescence giving a dull pale yellow crush to occasionally slow streaming cut, thin ring residue. There was no increase in background gas levels associated with the sandstone.

Next 24 Hours

Perform DST No. 2 before drilling ahead to TD in 156mm hole.

Ben Edwards

Lakes Oil