|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 13th 2006

# Loy Yang-2 Daily Report # 8 – March 13th 2006

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm (6-1/8”) hole at a depth of 919m having progressed 37m in the past 24hrs. DST #2 was run over the interval 872-882m with a moderate blow recorded throughout the final flow. The contents of the test string were reverse circulated out with 3.5bbls of fresh water, similar to DST #1, recovered. The test string was laid out and the drilling assembly made up with bit #2, a 156mm (6-1/8”) tricone insert bit, run into the hole. Trip gas of 6 units was recorded on bottoms up and no fluorescence  has been recorded through this interval although the coaly material gives a weak dull milky white crush.

Next 24 Hours

Continue to drill ahead in 156mm (6-1/8”) hole towards TD.

Tim O’Brien

Lakes Oil