|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 14th 2006

# Loy Yang-2 Daily Report # 9 – March 14th 2006

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm (6-1/8”) hole at a depth of 1075m having progressed 156m in the past 24hrs. The top of the Wonthaggi Coal Measures were intersected at approximately 1065m and are represented by interbedded sandstones claystones with frequent thin coals (up to 30%). Gas peaks of up to 46 units have been recorded from the coaly intervals. No fluorescence has been recorded but a weak dull milky white crush cut is noted from the coaly material. Due to the deviation of the hole (>8º) the coal measures came in approximately 6m low to prognosis.

Next 24 Hours

Continue to drill ahead in 156mm (6-1/8”) hole towards TD.

Tim O’Brien

Lakes Oil