LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY REPORT No. 3	Date: 09 Sep 05

24 Hour Progress

At 9am this morning the contractor was removing the temporary casing from the hole in preparation to run in with a reamer. The active mud pit was also being relocated further away from the hole. During the past 24 hours scaffolding has been erected around the drill rig to provide safety and stability for crew. The contractor intends to cement the surface conductor once a suitable depth has been achieved. No new formation has been drilled in the past 24 hours. No gas or oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue removing the temporary casing and relocating mud the active mud pit before drilling on with 5.5” hole.

Ben Edwards

Lakes Oil