LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY REPORT No. 4	Date: 10 Sep 05

24 Hour Progress

At 9am this morning the contractor was running in the hole with a 7.875” reamer. During the past 24 hours the contractor removed the temporary casing before reaming to bottom with a 7.875” reamer and pulling out of the hole. No new formation has been drilled in the past 24 hours. No gas or oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue running in hole with the 7.875” reamer before pulling out of hole and running in with temporary 6” casing and drilling on.

Ben Edwards

Lakes Oil