LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY REPORT No. 5	Date: 11 Sep 05

24 Hour Progress

At 9am this morning the contractor was rigging down in preparation for the cable tool rig having experienced difficulties drilling through Pleistocene gravels from 34-40m. During the past 24 hours the contractor attempted to run temporary casing to 40m, however was unable to get the casing to bottom. After attempting to flush the hole clean with a high viscosity mud pill the decision was made to remove the gravels with a cable tool rig.

Next 24 Hours

Continue rigging down and move the rig off the platform whilst waiting on a cable tool rig to become available. The contractor expects the cable tool rig to arrive within 5 to 7 days. Evaluation crew rigged down and left today.

Ben Edwards

Lakes Oil