DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 15, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 297 | 363 |
| --- | --- | --- |
| CAMERON | 5483 | 5509 |
| HALLIBURTON | 3306 | 3301 |
| SCHLUMBERGER | 2085 | 2084 |
| ISDL | 297 | 647 |
| ISS | 20 | 2335 |

Well: WKF_W19A

Rig/Contractor: 	Rig 453	Report Date: June 15, 2006

Supervisor:.	Campbell, Glenn R.

Stead, Cory.

| AFE Number: | L0501G653 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1 | AFE Cost/Days: | $5,200,000.00 |
| Daily Cost: | $322,910 |  |  |
| Total Cost: | $3,133,495 | Planned MD/TVD: | 2682.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2687.00/2373.41 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W19A |
| --- | --- |
| Management Summary: | Gauge ring run. Correlate on depth & tag HUD at 2639m. POOH. M/U MAXR gun assembly, RIH & set MAXR gun hanger at 2582.1m. POOH. RIH & retrieve wear bushing. R/U & run 2-7/8" completion tubing to 1621.7m. Trip drill. |
| Current: | RIH w/ 2-7/8" completion tubing at 1621.7m. |
| Planned: | RIH w/ 2-7/8" tubing & complete as per program. |