DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 10, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 284 | 363 |
| --- | --- | --- |
| CAMERON | 5537 | 5538 |
| HALLIBURTON | 3359 | 3358 |
| SCHLUMBERGER | 2139 | 2138 |
| ISDL | 284 | 647 |
| ISS | 72 | 2363 |

Well: WKF_W21

Rig/Contractor: 	Rig 453	Report Date: August 10, 2006

Supervisor:	Campbell, Glen R

Steel, George A

| AFE Number: | 40000458 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.2 | AFE Cost/Days: | $1,783,661 |
| Daily Cost: | $191,129 |  |  |
| Total Cost: | $394,917 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 748.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21 |
| --- | --- |
| Management Summary: | Complete rig skid. Remove grating & R/up wireline. Bullhead tubing, pull SSSV from 468m. RIH set RN plug @ 2776m. Attempt pressure test. Oil spill incident. Wireline RIH, pull CGLV from 1225m. Circ well to ISW. Set DGLV & test same. |
| Current: | Pressure testing PA to 1000psi. |
| Planned: | R/down wireline, set BPV, n/down tree, n/up BOP's & riser. |