DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 11, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 285 | 363 |
| --- | --- | --- |
| CAMERON | 5538 | 5539 |
| HALLIBURTON | 3360 | 3359 |
| SCHLUMBERGER | 2140 | 2139 |
| ISDL | 285 | 647 |
| ISS | 73 | 2364 |

Well: WKF_W21

Rig/Contractor: 	Rig 453	Report Date: August 11, 2006

Supervisor:	Campbell, Glen R

Davis, Brian

| AFE Number: | 40000458 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.2 | AFE Cost/Days: | $1,783,661 |
| Daily Cost: | $185,801 |  |  |
| Total Cost: | $580,718 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 748.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21 |
| --- | --- |
| Management Summary: | Test PA. L/dn slickline & Totco BOP. Set BPV. N/dn Xmas Tree & THAF. N/up BOP's. Recover BPV. M/up landing jt & shell test BOP. Release hanger & unjay from packer. Circ hole clean w/ ISW. L/dn landing jts & hanger. TripDrill.L/out 3½" |
| Current: | Laying out 3½" Tubing. |
| Planned: | L/down tubing to SSSV. RIH w/ 4" DP and set cement plug #1. |