DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 09, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 283 | 363 |
| --- | --- | --- |
| CAMERON | 5536 | 5537 |
| HALLIBURTON | 3358 | 3357 |
| SCHLUMBERGER | 2138 | 2137 |
| ISDL | 283 | 647 |
| ISS | 71 | 2362 |

Well: WKF_W21

Rig/Contractor: 	Rig 453	Report Date: August 09, 2006

Supervisor:	Campbell, Glen R

Steel, George A

| AFE Number: | 40000458 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.2 | AFE Cost/Days: | $1,783,661 |
| Daily Cost: | $170,209 |  |  |
| Total Cost: | $203,788 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 748.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21 |
| --- | --- |
| Management Summary: | Prep & skid bottom package west 5x well bays. Reinstate storage panels to east side of rig. Reinstate accessways, landings, cables & hoses. Begin BOP pressure test. Skid top package south to W-21 well centre. Continue BOP testing. |
| Current: | Continue with rig up operations. |
| Planned: | Complete rig up. Commence P&A wireline operations. |